# Milestone 3:

## URL where all work completed so far can be viewed

* Layout A: <http://students.bcitdev.com/A00773676/Project/BTest/glossaryB.html>
* Layout B: <http://students.bcitdev.com/A00773676/Project/Master_Simon/Home.html>

## List of items completed for this milestone

* All required skeleton sites (Home, Login, Registration, Building routing page, Specific building info, Glossary – base.css along with header/footer should be uniform throughout all, with difference only in the content, which then a page-specific .css would be loaded after base.css)
* Site map is added to the footer instead of having another page (ease of access)

## Any additional work on top of what is required for this milestone, if any

* Mopping up of additional layouts, as some uncompleted layouts were voted higher
* Names for classes and ids for divs NEEDS to be named according to their general position in the web page instead of style

## Key issues, including those outstanding, which was encountered in building the site

* Master.css and Master.html should be styled, organized, and understood by everyone.
* Master.css should have SPECIFIC elements/id/classes that should not be overwritten by page specific .css
* Wrapper divs are important, especially the ones that wrap specific divs that should be styled together (e.g. 1 line of css instead of 2)
* More A/B testing needed, as unexpected errors interfered in deciding on layouts, and on layouts that “functioned”
* Responsiveness of the web page should be fully tested in all sizes

## Any deviations from the proposal (Milestone 1) and design (Milestone 2) and why

* Basic layouts of the skeleton pages were changed from Milestone 2 to make the page more accessible and less cluttered (minimalistic view is best to not make clutter)
* Nav bar was moved to be horizontal instead for layout A, for Layout B the Nav bar was made invisible until moused-over. This was done to maximize the view for the actual content (horizontal nav bar and invisible) and to setup the site for perhaps mobile viewing (horizontal nav). Also, it looks nicer.

## Documentation of work. Screenshots of the front page as well pages containing the required display table and the form

|  |  |
| --- | --- |
| Figure 1- Login skeleton to be implemented into the base.html and base.css | Figure 2- Registration skeleton to be implemented into base.html and base.css |
| Figure 3- Layout A | Figure 4- Layout B |
|  |  |

|  |  |
| --- | --- |
|  |  |
| https://cdn.discordapp.com/attachments/270996599864426497/282041545945776130/unknown.png  Figure 5- A/B testing results | |